PS 26079

AI-Based Forecast Bust Detection
for Medium-Range Weather Forecasts

Technical Solution & Implementation Documentation

Document purpose A complete, team-ready engineering reference covering the problem, proposed solution, data sources, grid design, labeling, ML methodology, system architecture, APIs, dashboard, validation, deployment, risks, and implementation plan.

| Item | Planned Choice |
| --- | --- |
| Problem Statement | 26079 |
| Primary Forecast Target for MVP | Rainfall forecast bust risk (Day 1–10) |
| Spatial Unit | 0.25° × 0.25° grid cell (MVP) |
| Core ML Task | Probabilistic classification: P(Forecast Bust) |
| Primary Model | XGBoost + probability calibration |
| Explainability | SHAP + historical similar-event retrieval |
| Backend | Python + FastAPI |
| Frontend | React + Leaflet |

Document status: Proposed architecture / MVP design. Operational deployment requires validation with authoritative NWP and observation feeds and applicable data-use terms.

# Contents

1. Problem Statement Interpretation

2. Project Goal and Success Definition

3. Scope and MVP Boundary

4. Proposed Solution Overview

5. End-to-End System Architecture

6. Data Strategy and Data Sources

7. Common Grid and Geospatial Design

8. Historical Forecast Error Construction

9. Forecast Bust Definition and Labeling

10. Feature Engineering Methodology

11. Weather-Regime Layer

12. ML Modeling Strategy

13. Training and Validation Methodology

14. Online Inference Pipeline

15. Explainability and Similar-Event Reasoning

16. Backend, API and Database Architecture

17. Frontend and Confidence Map Design

18. Dashboard User Flow

19. Evaluation and Verification

20. Deployment and MLOps

21. Security, Reliability and Data Governance

22. Limitations and Technical Risks

23. Implementation Roadmap

24. Team Responsibilities

25. Suggested Project Structure

26. Future Enhancements

27. Final System Summary

Appendix A. Suggested API Schema

Appendix B. Example Training Row

Appendix C. Key Formulas

Appendix D. Reference Sources

# 1. Problem Statement Interpretation

Problem Statement 26079 asks for an AI/ML system that identifies where and when a medium-range weather forecast is likely to be unreliable. The system is not primarily a new weather forecasting model. Instead, it is a forecast-reliability layer placed on top of an existing Numerical Weather Prediction (NWP) forecast.

Core idea Given the current NWP forecast, estimate the probability that its error will become unusually large for each grid cell and lead time. Then convert those probabilities into a forecast-confidence map and explain why confidence is low.

## 1.1 What is a forecast bust?

A forecast bust is a case where a forecast error is much larger than the normal error expected for that region and forecast lead time. The term is relative: a 60 mm error may be exceptional at one lead time and less unusual at another. Therefore, the proposed system uses lead-time- and grid-aware historical error thresholds rather than one global error threshold.

## 1.2 What the system must answer

Where is the forecast likely to be unreliable?

For which lead times (Day 1 to Day 10) is reliability low?

What is the probability of a large forecast error?

Which grid cells or regions deserve operational attention?

What meteorological or historical-error features drove the low-confidence prediction?

## 1.3 What the system does not do

It does not replace the NWP model.

It does not directly generate the primary weather forecast in the MVP.

It does not claim that a forecast is definitely wrong; it reports a probability of a large error.

It does not use future observations as inputs at prediction time; future observations are used only for training labels and later verification.

# 2. Project Goal and Success Definition

## 2.1 Primary goal

Build an operational-style AI reliability layer that converts a medium-range NWP rainfall forecast into grid-wise Day 1–Day 10 forecast-bust probabilities, confidence scores, error-prone-area identification, and human-readable explanations.

## 2.2 Success criteria

| Outcome | Success condition |
| --- | --- |
| Forecast confidence map | Day 1–Day 10 grid-wise confidence can be visualized interactively. |
| Bust probability | Every forecast grid cell has a calibrated P(Bust) value. |
| Error-prone area detection | High-risk cells can be filtered and summarized by region/state/district. |
| Explainability | For any selected cell and lead day, the system returns top contributing features and supporting context. |
| Operational interface | A user can select a run date, lead day, region and drill into a grid cell. |
| Verification | Performance is reported by lead time, region and event/rainfall regime using classification and probability metrics. |

# 3. Scope and MVP Boundary

## 3.1 MVP scope

Target variable: daily rainfall forecast reliability.

Forecast horizon: Day 1 to Day 10.

Grid: 0.25° × 0.25° common analysis grid.

Forecast source: ECMWF IFS (or an equivalent documented NWP source) with archived individual runs.

Observed reference: IMD 0.25° daily gridded rainfall.

Core model: one global XGBoost classifier across Indian grid cells.

Core outputs: bust probability, confidence, risk class, and top explanations.

UI: India map, Day 1–10 selector, click-to-drill-down detail panel.

## 3.2 Advanced scope (post-MVP)

Temperature and wind forecast busts.

Radar/satellite imagery features using CNN/ConvLSTM/Transformer encoders.

Ensemble-based uncertainty features.

More sophisticated weather-regime classification.

Automatic alert subscriptions and operational messaging.

District-level aggregation and multi-hazard reliability.

Design principle Keep the MVP scientifically defensible and reproducible first. Add imagery and deeper neural networks only after the baseline grid-wise bust model has demonstrated value.

# 4. Proposed Solution Overview

Figure 1. End-to-end system architecture for the proposed forecast-bust detection platform.

The solution has two major operating modes: an offline training/backtesting pipeline and an online inference pipeline. Historical NWP runs are matched with verifying observations to construct forecast-error examples and bust labels. A global ML model then learns relationships between the current forecast pattern, spatial context, historical error behavior, lead time, and weather regime. At inference time, the trained model scores every grid cell for every forecast day.

## 4.1 Conceptual formula

P(Bust | X) = f(NWP state, spatial pattern, lead time, location, historical forecast skill, regime, recent model behavior)

## 4.2 Reliability score

Confidence = 1 - P(Bust)

Confidence and bust probability are complementary. The dashboard should show both so that the user does not have to mentally invert one into the other.

# 5. End-to-End System Architecture

## 5.1 Logical layers

| Layer | Responsibility | Primary technologies |
| --- | --- | --- |
| 1. Data sources | Forecasts, observations, optional atmospheric/reanalysis fields | ECMWF IFS, IMD, ERA5 |
| 2. Ingestion | Download, parse and store raw files | Python, xarray, cfgrib, requests |
| 3. Harmonization | Time alignment, unit conversion, regridding, missing values | xarray, NumPy, GeoPandas |
| 4. Historical error engine | Match forecasts to observations and calculate error distributions | Python, Parquet/DB |
| 5. Feature engineering | Create physical, spatial, historical and regime features | Python, pandas, xarray |
| 6. ML engine | Train bust classifier and calibrate probabilities | XGBoost, scikit-learn |
| 7. Explainability | Generate SHAP drivers and similar historical cases | SHAP, FAISS/nearest-neighbour |
| 8. Serving | Store predictions and expose APIs | FastAPI, PostgreSQL/PostGIS |
| 9. Frontend | Render map, filters, details and explanations | React, Leaflet |
| 10. Monitoring | Model/data drift, failures, data freshness | logging, metrics, scheduled jobs |

## 5.2 Deployment architecture

Figure 2. Proposed prototype deployment topology.

# 6. Data Strategy and Data Sources

## 6.1 IMD observed rainfall

IMD publishes a 0.25° × 0.25° daily gridded rainfall product over India for 1901–2024. The official IMD documentation describes 135 × 129 grid points, starting at 6.5°N, 66.5°E, with 0.25° increments, and provides NetCDF and binary yearly files. [1]

## 6.2 ECMWF IFS forecast

ECMWF provides a public subset of IFS/AIFS open data, and current open-data products are available at 0.25° resolution in GRIB2. [2] For historical run-level backtesting, Open-Meteo provides archived individual IFS runs: its Single Runs API states that ECMWF IFS HRES at 9 km is available from March 14, 2024 and that an individual run can be retrieved by its initialization time. [3]

## 6.3 Why individual runs matter

The training data must preserve the forecast exactly as it existed at the forecast initialization time. A stitched historical weather series is not enough for strict backtesting because it can obscure which model run produced which forecast. The proposed pipeline therefore stores run_id / initialization_time and lead_time explicitly.

## 6.4 Optional ERA5 / auxiliary atmospheric data

ERA5 or similar reanalysis can supply historical atmospheric context such as pressure, humidity and wind. Open-Meteo documents ERA5 at 0.25° from 1940 onward. [4] In the MVP, ERA5 is optional; the project should first prove value using NWP variables plus observed rainfall and historical forecast-error features.

## 6.5 Data license and operational note

For prototype use, document the exact source, retrieval date, variables and license/terms for every data provider. ECMWF open data is published under CC-BY-4.0 subject to ECMWF terms, while operational access limits and rolling-archive rules apply. [2] A production deployment should confirm the allowed use of every feed and archive.

# 7. Common Grid and Geospatial Design

## 7.1 Why a common grid?

The model needs a consistent spatial index so that forecast and observation values refer to the same geographic support. Using a common 0.25° grid makes the first MVP simpler and aligns with the IMD rainfall product. If the selected NWP source has a different native grid, it must be regridded before matching.

## 7.2 Grid record

Grid cell record

--------------

cell_id        : unique integer/string

latitude       : cell center latitude

longitude      : cell center longitude

geometry       : polygon or point geometry

state/district : optional GIS attributes

valid_flag     : India / outside India mask

## 7.3 India mask

The weather grid is generated over the required bounding box, then clipped to the India boundary polygon. This prevents non-India cells from appearing as operational risk areas. Store the geometry once; do not regenerate it in every inference request.

## 7.4 Cell vs exact location

The model predicts at grid-cell level, not street or building level. A cell can be displayed as a colored polygon on the map. The UI may show the nearest state/district label for convenience, but the underlying prediction remains the grid cell with its latitude/longitude and geometry.

Figure 3. How a grid-cell prediction becomes a colored map layer in the frontend.

# 8. Historical Forecast Error Construction

## 8.1 Forecast-observation matching

For each historical NWP run, valid time and forecast lead are derived from the run initialization time. The corresponding observed rainfall is then read from the IMD grid for the same target date and mapped to the same common grid cell.

Example

-------

run_time   = 2025-07-15 00:00 UTC

lead_day   = 5

valid_date = 2025-07-20

cell       = (19.25N, 73.00E)

forecast   = 112 mm

observed   = 38 mm

error      = |112 - 38| = 74 mm

## 8.2 Error measures

Absolute Error (AE): |Forecast - Observation|

Signed Error / Bias: Forecast - Observation

Squared Error: (Forecast - Observation)^2

Relative error: use cautiously for low-rainfall cases because the denominator can become unstable; if used, cap or transform it.

## 8.3 Error-history table

cell_id | lead_day | valid_date | forecast | observed | abs_error

--------+----------+------------+----------+----------+----------

A1023   | 5        | 2025-07-20 | 112      | 38       | 74

A1023   | 5        | 2025-07-21 | 95       | 41       | 54

...

# 9. Forecast Bust Definition and Labeling

## 9.1 Recommended MVP definition

For each grid cell and lead day, calculate the historical distribution of absolute forecast error over the training window. Define a bust when the realized error exceeds the historical 90th percentile for that cell and lead day.

Threshold(cell, lead) = P90[historical_absolute_error(cell, lead)]

Bust = 1 if absolute_error > Threshold(cell, lead)

Bust = 0 otherwise

## 9.2 Why a grid- and lead-specific threshold?

Forecast skill varies spatially and degrades with lead time. A single nationwide 50 mm threshold would incorrectly label some naturally difficult locations as busts and miss unusual errors elsewhere. A relative definition creates a comparable “unusually large error” concept across cells and lead days.

## 9.3 Sensitivity analysis

The team should test P80, P90 and P95 labels and report how event rarity changes model performance. P90 is a practical starting point; it is a design choice rather than an official meteorological threshold.

## 9.4 Alternative / future labels

Continuous error-risk target: predict the error magnitude and derive a bust probability.

Quantile-based continuous risk: predict P50/P90 error directly.

Thresholds tied to operational rainfall categories, if domain experts provide them.

Multi-level labels: normal, elevated, bust, severe-bust.

# 10. Feature Engineering Methodology

## 10.1 Feature groups

| Feature group | Example features | Purpose |
| --- | --- | --- |
| NWP state | rain, temperature, pressure, RH, wind, CAPE, CIN, cloud variables | Describe the current forecast state. |
| Lead time | lead_day, lead_hours | Capture changing forecast difficulty with horizon. |
| Location | latitude, longitude, optional region/state encodings | Allow a global model to learn spatial structure. |
| Historical skill | MAE, bias, P90 error, P95 error, recent error | Represent how difficult the location/lead is historically. |
| Spatial pattern | 3×3 mean/std/max, local gradient, neighborhood contrasts | Capture localized intense or rapidly varying forecast structure. |
| Temporal change | forecast change from adjacent lead days, pressure/wind change | Approximate rapidly evolving situations. |
| Regime | normal, heavy-rain, low-pressure, cyclone-like, heat, active/break monsoon | Capture situation-dependent forecast behavior. |
| Recent context | recent observed rain totals, wet/dry persistence | Provide recent state context when available at forecast issue time. |

## 10.2 Spatial neighborhood features

The MVP should not require raw satellite or radar images. Instead, use numerical weather fields around the current cell. For example, calculate statistics over 3×3 and 5×5 windows. This gives the model spatial awareness while keeping training and inference fast.

3x3 example

-----------

15   22   17

19  120   30

14   28   21

Features:

center_rain = 120

neighbor_mean = 25.75

neighbor_max = 30

neighbor_std = ...

local_gradient = ...

## 10.3 Data leakage rule

Critical rule Every feature must represent information that was available at forecast initialization time. Do not feed future observed rainfall, future forecast corrections, or any post-event information into the model input.

# 11. Weather-Regime Layer

The problem statement highlights rapidly evolving regimes. The first implementation should include a simple regime representation without making the regime classifier the main research project.

## 11.1 MVP regime options

Rule-based flags from forecast fields: heavy-rainfall, high-CAPE, strong pressure gradient, large precipitation change, etc.

A small classifier trained on expert labels if domain labels are available.

Unsupervised clustering for exploratory regime discovery, followed by manual interpretation.

## 11.2 Recommended sequence

Start with a small rule-based regime layer so the core bust detector can be completed quickly. If time permits, replace the rules with a learned classifier and compare performance.

# 12. ML Modeling Strategy

## 12.1 Baseline models

Historical-threshold baseline: bust if the current proxy exceeds the historical threshold.

Logistic Regression: interpretable linear probability baseline.

Random Forest or Gradient Boosting: non-linear tabular baseline.

## 12.2 Primary model: XGBoost

XGBoost is the recommended MVP because the initial feature space is tabular and structured, the model trains quickly, supports non-linear interactions, provides feature importance, and works well with SHAP. A single global model can score all grid cells.

## 12.3 Output

Input X -> XGBoost -> raw probability -> calibration -> P(Bust)

Confidence = 1 - P(Bust)

## 12.4 Class imbalance

A P90 bust label is intentionally uncommon. The model should therefore account for imbalance using class weights, scale_pos_weight, careful threshold selection, and especially PR-AUC. Accuracy alone is not an adequate metric.

## 12.5 Calibration

Apply probability calibration on a validation period only. Isotonic regression is a suitable first option. The final product should be evaluated not just on discrimination but also on whether “80% risk” corresponds to roughly 80% observed bust frequency within comparable probability bins.

# 13. Training and Validation Methodology

Figure 4. Historical training and validation pipeline.

## 13.1 Time-based splitting

Use chronological splits. Do not randomly shuffle forecast runs across train and test because adjacent dates are highly correlated and random splitting can leak seasonal or event information.

| Set | Suggested use | Reason |
| --- | --- | --- |
| Training | Older historical runs | Learn model relationships. |
| Validation | Later time period | Tune hyperparameters and calibration. |
| Test | Most recent unseen period | Estimate operational generalization. |

## 13.2 Example split

For a prototype using recent high-quality historical runs, one practical setup is: 2024–2025 for training/validation and the 2026 monsoon period as a final holdout, provided the exact forecast archive and observation dates are available and fully matched. The final dates should be chosen based on actual data availability, not assumed in code.

## 13.3 Evaluation axes

Lead time: Day 1 through Day 10.

Geography: all India, state/region, selected high-risk regions.

Season: monsoon vs non-monsoon.

Event type: heavy-rain and rapidly evolving cases.

Probability bins: calibration / reliability.

# 14. Online Inference Pipeline

Figure 5. Live inference path from a new NWP run to dashboard predictions.

## 14.1 Inference steps

1. Detect or receive a new forecast run.

2. Load Day 1–Day 10 forecast fields.

3. Align the forecast to the common 0.25° grid.

4. Generate the same feature schema used during training.

5. Run the versioned XGBoost model and probability calibration.

6. Generate grid-wise bust probabilities and confidence values.

7. Generate SHAP explanations for selected cells or batch summaries.

8. Store predictions in the prediction database.

9. Serve results through FastAPI.

10. Render Day 1–Day 10 layers in the dashboard.

## 14.2 Training and inference separation

Architecture rule Training is an offline or scheduled process. Daily operation is inference using a versioned model artifact. This separation makes the system fast, reproducible and easier to debug.

# 15. Explainability and Similar-Event Reasoning

## 15.1 SHAP explanation

For a selected grid cell, SHAP identifies which features moved the model probability up or down. The UI should convert those contributions into a small set of human-readable drivers rather than exposing raw SHAP values only.

Example

-------

Bust probability: 0.82

Top positive drivers:

1. High historical Day-5 error

2. Strong local rainfall contrast

3. Rapid forecast pressure change

4. Heavy-rainfall regime flag

## 15.2 Similar historical cases

A nearest-neighbour or FAISS index can retrieve historical cases whose feature vectors are similar to the current forecast situation. The system can show a few dated examples and their realized forecast errors. These cases are evidence, not a guarantee of future behavior.

## 15.3 Explanation wording

Recommended language “Forecast confidence is low because the current pattern resembles historical situations with unusually large Day-5 errors in this area.” Avoid stating that the forecast will definitely fail.

# 16. Backend, API and Database Architecture

## 16.1 Backend responsibilities

Serve prediction layers by lead day and run time.

Return cell-level details for map click interactions.

Return explanations and similar historical cases.

Provide health/status endpoints.

Enforce access control if operational data is private.

## 16.2 Recommended stack

| Component | Recommendation |
| --- | --- |
| API | FastAPI |
| Database | PostgreSQL + PostGIS |
| Object/data files | Parquet + NetCDF/GRIB2 in object storage |
| ML artifact | Versioned model package (e.g., MLflow/artifact store or file-based MVP) |
| Scheduling | Cron / Airflow / Prefect (depending on scale) |
| Caching | Redis optional for repeated map requests |

## 16.3 Core database tables

| Table | Key fields |
| --- | --- |
| grid_cells | cell_id, lat, lon, geometry, state, district, valid_flag |
| forecast_runs | run_id, model, init_time, source, version, ingestion_status |
| historical_errors | run_id, cell_id, lead_day, valid_date, forecast_value, observed_value, abs_error, bias_error |
| error_statistics | cell_id, lead_day, sample_count, mae, bias, p80, p90, p95 |
| predictions | run_id, cell_id, lead_day, raw_probability, calibrated_probability, confidence, risk_level, model_version |
| explanations | prediction_id, feature_name, shap_value, rank, text_reason |
| model_registry | model_version, training_window, feature_schema_version, metrics, created_at |

## 16.4 API endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/runs/latest | Latest available forecast run. |
| GET | /api/risk?lead_day=5 | All grid predictions for a lead day. |
| GET | /api/risk/cell/{cell_id}?lead_day=5 | Single cell detail. |
| GET | /api/explanation/cell/{cell_id}?lead_day=5 | Top drivers / SHAP explanation. |
| GET | /api/similar-events/cell/{cell_id}?lead_day=5 | Similar historical forecast cases. |
| GET | /api/health | Service and data freshness status. |

## 16.5 Example JSON response

{

"run_time": "2026-09-22T00:00:00Z",

"lead_day": 5,

"cell_id": "IND_19.25_73.00",

"lat": 19.25,

"lon": 73.00,

"bust_probability": 0.82,

"confidence": 0.18,

"risk_level": "very_high",

"top_reasons": [

"high historical day-5 error",

"strong local rainfall gradient",

"rapid pressure evolution"

]

}

# 17. Frontend and Confidence Map Design

## 17.1 Frontend responsibilities

Show the latest forecast run and data freshness.

Provide a Day 1–Day 10 selector.

Render the grid-wise confidence/risk layer.

Allow a user to click any cell.

Show the selected cell probability, confidence, forecast rainfall, and top reasons.

Allow filtering by state/district/risk level.

Show legends and definitions so the map is interpretable.

## 17.2 Map data flow

Figure 6. Frontend rendering path: prediction + grid geometry + India mask -> map layer.

## 17.3 Risk colors

| Bust probability | Interpretation | Suggested display |
| --- | --- | --- |
| 0–20% | Very low bust risk / high confidence | Green |
| 20–40% | Low | Light green |
| 40–60% | Moderate | Yellow |
| 60–80% | High | Orange |
| 80–100% | Very high | Red |

These thresholds are UI conventions, not meteorological standards. The calibration and raw probabilities should remain visible for technical users.

# 18. Dashboard User Flow

## 18.1 Main screen

+-----------------------------------------------------------------------+

| FORECAST-GUARD AI | Run: 22 Sep 2026 00 UTC | Data: OK              |

+-----------------------------------------------------------------------+

| Day: [1] [2] [3] [4] [5] [6] [7] [8] [9] [10]                     |

|                                                                       |

|                    INDIA CONFIDENCE MAP                              |

|                                                                       |

|                green -> yellow -> orange -> red                      |

|                                                                       |

+-----------------------------+-----------------------------------------+

| Selected cell               | Explanation                             |

| Lat/Lon                      | 82% bust risk                           |

| Forecast rainfall: 112 mm   | - high historical Day-5 error          |

| Bust risk: 82%              | - strong rainfall gradient             |

| Confidence: 18%             | - rapid pressure evolution             |

+-----------------------------+-----------------------------------------+

## 18.2 Operational interaction

1. Select forecast run.

2. Select lead day.

3. Scan the map for high-risk areas.

4. Click a cell or region.

5. Read the bust probability and confidence.

6. Inspect the top explanatory factors.

7. Optionally inspect similar historical cases.

8. Use the information as a forecast-reliability indicator alongside the underlying NWP forecast.

# 19. Evaluation and Verification

## 19.1 Classification metrics

| Metric | Why it matters |
| --- | --- |
| Precision | How many flagged busts were actually busts. |
| Recall / POD | How many actual busts were detected. |
| F1 | Balances precision and recall. |
| PR-AUC | Useful when busts are relatively rare. |
| ROC-AUC | Overall ranking ability; should not be the only metric. |

## 19.2 Probability metrics

| Metric | Meaning |
| --- | --- |
| Brier Score | Measures probabilistic accuracy of bust probabilities. |
| Reliability curve | Checks whether predicted probabilities match observed frequencies. |
| Calibration error | Quantifies probability calibration quality. |

## 19.3 Forecast-error metrics

Because the underlying NWP forecast is the object whose reliability is being assessed, report base forecast MAE/RMSE as context. The key point is not that the bust detector makes the rainfall forecast numerically better; it is that it identifies the cases and places where error risk is unusually high.

## 19.4 Required evaluation slices

Lead Day 1, 2, …, 10 separately.

Monsoon vs non-monsoon periods.

Heavy-rainfall events vs normal-rainfall cases.

Different geographic regions/states.

High-confidence vs low-confidence probability bins.

## 19.5 Example evaluation table

| Lead | PR-AUC | Recall | F1 | Brier | Calibration note |
| --- | --- | --- | --- | --- | --- |
| Day 1 | Measured | Measured | Measured | Measured | Report |
| Day 3 | Measured | Measured | Measured | Measured | Report |
| Day 5 | Measured | Measured | Measured | Measured | Report |
| Day 7 | Measured | Measured | Measured | Measured | Report |
| Day 10 | Measured | Measured | Measured | Measured | Report |

Never use placeholder numbers in the final report. Populate the table from a reproducible held-out test period.

# 20. Deployment and MLOps

## 20.1 Prototype deployment

One Python environment for ingestion and model inference.

FastAPI backend.

React frontend.

Local or cloud PostgreSQL/PostGIS.

Scheduled scripts for forecast ingestion and prediction generation.

Docker Compose for reproducibility.

## 20.2 Production-style deployment

Figure 7. Production-style logical deployment topology.

## 20.3 Model versioning

Store model_version with every prediction.

Store training date range and feature schema version.

Keep the exact code/configuration that produced the model.

Store calibration parameters together with the classifier.

## 20.4 Data freshness monitoring

| Monitor | Trigger |
| --- | --- |
| Forecast feed missing | Expected run did not arrive within configured window. |
| Observation feed missing | Verification data unavailable; do not silently mark missing as zero. |
| Grid mismatch | Unexpected dimension/coordinate changes. |
| Feature drift | Current feature distributions differ significantly from training. |
| Prediction drift | Bust probabilities shift unusually after model/data changes. |

# 21. Security, Reliability and Data Governance

Validate downloaded files before ingesting them.

Keep raw data immutable; create processed derivatives separately.

Store checksums or source metadata for reproducibility.

Do not expose private operational credentials in the frontend.

Use HTTPS for deployed APIs.

Log model version, data version and run time for every prediction batch.

Clearly distinguish experimental/hackathon outputs from operationally certified weather products.

Follow source-specific licensing and attribution requirements.

# 22. Limitations and Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Short archive of exact individual NWP runs | Limited sample count for training | Use run-level archives where available; use WeatherBench2/supplemental datasets for pretraining only with careful source/version control. |
| Forecast model version changes | Data distribution changes over time | Store model cycle/version when possible; train and evaluate across version boundaries. |
| Sparse bust events | Imbalanced classification | PR-AUC, class weights, calibration, threshold tuning. |
| Grid mismatch | False errors from interpolation/alignment | Use one documented common grid and consistent regridding. |
| Leakage from future observations | Invalid performance estimates | Strict issue-time feature rules and chronological splits. |
| Overinterpretation of probability | Operational misuse | Display probability, confidence and caveats; never claim certainty. |
| Image-model complexity | Slow MVP development | Start with tabular + spatial summary features. |
| Data-source availability or rate limits | Pipeline interruptions | Cache data, retry safely, and keep ingestion modular. |

# 23. Implementation Roadmap

## Phase 0 - Project setup

Freeze MVP scope: rainfall bust detection.

Create repository and environment.

Set up reproducible config and data directories.

Document source URLs and licenses.

## Phase 1 - Data pipeline

Download a small period of NWP and IMD data.

Verify coordinates and time conventions.

Build the common 0.25° grid.

Implement forecast-observation matching.

Store a clean sample dataset.

## Phase 2 - Statistical baseline

Calculate historical MAE/bias/P90 by grid and lead.

Build the simple historical-threshold baseline.

Visualize where errors are naturally high.

## Phase 3 - ML model

Create feature matrix.

Train Logistic Regression baseline.

Train XGBoost.

Tune on validation period.

Calibrate probabilities.

## Phase 4 - Explainability

Add SHAP.

Create human-readable reason templates.

Add similar historical cases if time permits.

## Phase 5 - Backend

Create FastAPI endpoints.

Create prediction storage.

Add run freshness/status endpoints.

## Phase 6 - Frontend

Build India map.

Add Day 1–10 selector.

Add cell click panel.

Add explanation panel.

Add risk legend and data-freshness indicator.

## Phase 7 - Verification and demo

Freeze test period.

Generate lead-wise metrics.

Demonstrate at least one correctly identified historical bust event.

Record model version and data provenance.

Prepare final pitch and architecture slide.

# 24. Team Responsibilities

| Role | Responsibilities | Deliverables |
| --- | --- | --- |
| Data / ML Engineer | Ingestion, preprocessing, matching, labels, features, model training | Clean dataset, model, metrics |
| Backend Engineer | API, DB schema, prediction storage, jobs | FastAPI service, database |
| Frontend / GIS Engineer | Map, grid layer, interactions, drill-down | React dashboard |
| Research / Validation Lead | Literature, regime logic, evaluation, demo cases | Validation report, explanation logic, final narrative |

# 25. Suggested Project Structure

forecast-guard/

├── data/

│   ├── raw/

│   │   ├── imd/

│   │   └── ecmwf/

│   ├── processed/

│   └── features/

├── ml/

│   ├── ingestion.py

│   ├── match_forecast_obs.py

│   ├── make_labels.py

│   ├── make_features.py

│   ├── train.py

│   ├── calibrate.py

│   ├── explain.py

│   └── artifacts/

├── backend/

│   ├── main.py

│   ├── routes/

│   │   ├── runs.py

│   │   ├── risk.py

│   │   └── explanations.py

│   ├── services/

│   └── db/

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   └── services/

│   └── public/

├── notebooks/

├── configs/

├── tests/

├── docker/

└── README.md

# 26. Future Enhancements

Multi-variable bust detection for temperature and wind.

Ensemble spread and multi-model disagreement features.

Radar/satellite image encoders.

Spatiotemporal deep learning models.

Graph-based spatial models for connected grid cells.

District-level operational products.

Automated alerts through email/SMS/internal messaging.

Human-in-the-loop feedback for domain experts to confirm or reject explanations.

Online learning/recalibration under strict governance.

# 27. Final System Summary

Final architecture in one sentence NWP forecast → common grid → feature engineering → calibrated bust-probability model → explainability → geospatial risk layer → FastAPI → interactive India confidence map.

## 27.1 The key idea the team must remember

The product is a forecast-reliability layer, not a replacement weather forecaster. The AI learns from historical NWP–observation error behavior and uses the current forecast pattern to estimate the probability of an unusually large future error. The result is a map and decision-support interface that helps users decide where the underlying NWP forecast deserves caution.

## 27.2 Minimum demo that proves the PS

1. Load a historical or current NWP run.

2. Show Day 1–Day 10 bust-risk layers on an India map.

3. Click a high-risk grid cell.

4. Show the forecast value, bust probability and confidence.

5. Show top explanation drivers.

6. Show a historical case where a large forecast error actually occurred.

7. Show lead-wise validation metrics from a held-out test period.

# Appendix A. Suggested API Schema

## A.1 Risk response

GET /api/risk?run_time=2026-09-22T00:00:00Z&lead_day=5

{

"run_time": "2026-09-22T00:00:00Z",

"lead_day": 5,

"grid": [

{

"cell_id": "IND_19.25_73.00",

"lat": 19.25,

"lon": 73.00,

"bust_probability": 0.82,

"confidence": 0.18,

"risk_level": "very_high"

}

]

}

## A.2 Cell detail response

GET /api/risk/cell/IND_19.25_73.00?lead_day=5

{

"cell_id": "IND_19.25_73.00",

"lead_day": 5,

"forecast_rain_mm": 112,

"bust_probability": 0.82,

"confidence": 0.18,

"historical_p90_error_mm": 76.5,

"top_reasons": [

{"feature": "historical_p90_error", "impact": 0.21},

{"feature": "local_rain_gradient", "impact": 0.17}

]

}

# Appendix B. Example Training Row

| Field | Example value | Meaning |
| --- | --- | --- |
| run_time | 2025-07-15 00:00 UTC | Forecast initialization time |
| valid_date | 2025-07-20 | Target date for Day 5 |
| lat/lon | 19.25 / 73.00 | Grid cell |
| lead_day | 5 | Forecast horizon |
| forecast_rain | 112 mm | NWP forecast |
| observed_rain | 38 mm | IMD observed rainfall |
| abs_error | 74 mm | Absolute forecast error |
| historical_p90 | 76 mm | Bust threshold |
| bust_label | 0 | Current realized error is below threshold |
| historical_mae | 42.3 mm | Historical error summary |
| regime_id | 2 | Configured regime category |
| spatial_gradient | ... | Local spatial pattern feature |

# Appendix C. Key Formulas

Absolute error

E = |F - O|

Bias

B = F - O

Bust threshold

T(cell, lead) = P90(E | historical, same cell, same lead)

Bust label

Bust = 1 if E > T, else 0

Confidence

Confidence = 1 - P(Bust)

Brier Score

BS = mean((p_i - y_i)^2)

RMSE

RMSE = sqrt(mean((F_i - O_i)^2))

Precision

Precision = TP / (TP + FP)

Recall / POD

Recall = TP / (TP + FN)

# Appendix D. Reference Sources

[1] India Meteorological Department (IMD), Climate Monitoring and Prediction Group. “Yearly Gridded Rainfall (0.25 x 0.25) data NetCDF File.” Describes the 1901–2024 daily rainfall product, 135 × 129 grid points, 0.25° resolution, and NetCDF format. https://imdpune.gov.in/cmpg/Griddata/Rainfall_25_NetCDF.html

[2] ECMWF. “Open Data.” Public subset of IFS/AIFS forecast data; current open products include 0.25° GRIB2 data, subject to licence/terms and operational access limits. https://www.ecmwf.int/en/forecasts/datasets/open-data

[3] Open-Meteo. “Single Runs API.” Documents access to individual historical model runs by initialization time and states that ECMWF IFS HRES at 9 km is available from 14 March 2024. https://open-meteo.com/en/docs/single-runs-api

[4] Open-Meteo. “Historical Weather API.” Documents ERA5 at 0.25° from 1940 and ECMWF IFS analysis at 9 km from 2017. https://open-meteo.com/en/docs/historical-weather-api

[5] Open-Meteo. “Historical Forecast API.” Describes archived historical forecasts and guidance on choosing historical forecast datasets for model evaluation and training. https://open-meteo.com/en/docs/historical-forecast-api

[6] Open-Meteo. “Features / Previous Runs API.” Describes fixed lead-time historical forecast series from January 2024 and their suitability for lead-time skill evaluation. https://open-meteo.com/en/features

# Implementation Notes for the Team

Freeze the feature schema before final training so the inference pipeline exactly reproduces training features.

Never mix run initialization time with valid time. Both must be stored.

Keep the historical-error statistics computed only from the training period when evaluating on the test period.

Do not tune the bust threshold on the final test set.

Treat missing observation data as missing, not zero rainfall.

Save data-source metadata, model version and run ID with every prediction batch.

For the first demo, prefer one reproducible region/event and one clean end-to-end flow over many half-built features.